Personal Finance Manager

Prioritized Feature Breakdown

Household-first · AI-insights differentiator

Prepared for Harsh  •  June 4, 2026  •  v0.1

# Contents

# 1. How to Read This

This breakdown turns the discovery decisions into a prioritized set of features grouped by capability area and tagged for phasing. It is the bridge between the discovery brief and the UX/roadmap work that follows.

Each feature carries a priority that reflects how essential it is to a usable, differentiated first product:

- P0 — Must-have for launch. The product is not viable without it.

- P1 — High value, targeted soon after launch (early fast-follow).

- P2 — Valuable, planned for a later phase.

The phasing model: Phase 1 (MVP) delivers the household, aggregation, and a fast budgeting/spending core. Phase 2 layers in the AI-insights differentiator and net worth. Phase 3 expands planning, investments, and native mobile.

# 2. Capability Areas

Eight capability areas make up the product. The first three are the launch core; AI insights is the differentiator we invest in next; the rest expand the 360° view over time.

| Area | Purpose | Phase |
| --- | --- | --- |
| A. Household & accounts | Onboarding, invites, roles, connecting accounts | 1 |
| B. Accounts & data | Document upload + manual entry (Plaid aggregation in P2) | 1-2 |
| C. Budgeting & spending | Categories, budgets, spending tracking | 1 |
| D. AI insights | Proactive, plain-language financial guidance | 2 |
| E. Net worth & assets | Assets, liabilities, household net worth | 2 |
| F. Goals & planning | Savings goals, forecasts, scenarios | 3 |
| G. Investments | Holdings, performance, allocation | 3 |
| H. Reports & charts | Default dashboards + custom chart builder | 1–2 |
| I. Platform & trust | Security, notifications, mobile, settings | 1–3 |

# 3. Feature Breakdown

## A. Household & Accounts

Implements the membership model from the brief: the structural foundation everything else sits on.

| Feature | What it does | Priority |
| --- | --- | --- |
| Sign up & create household | First user creates the household and becomes owner | P0 |
| Invite member by email | Send invite; invitee creates own login and joins | P0 |
| Configurable roles | Assign co-owner vs. member at invite; change later | P0 |
| Connect account (per owner) | Owner links bank/card via aggregator with own credentials | P0 |
| Per-account visibility toggle | Shared / private / balance-only per account | P0 |
| Joint-account de-duplication | Detect same account linked by both partners | P1 |
| Remove member / revoke access | Owner removes a person and their shared data access | P1 |

## B. Accounts & Data

How money data enters the product. Phase 1 uses document upload + manual entry (limited-user test); live aggregation arrives in Phase 2.

| Feature | What it does | Priority |
| --- | --- | --- |
| Document/statement upload | Primary Phase 1 path: upload CSV/OFX/QFX, detect account, map columns, dedup, commit | P0 |
| Manual account / transaction | Add cash or unsupported accounts and enter transactions by hand | P0 |
| Transaction enrichment & auto-categorization | Clean merchant names, categorize imported data; learns from corrections | P0 |
| Transaction search & filter | Find and slice transactions across accessible accounts | P1 |
| Live aggregation (Plaid) | Auto-connect banks/cards: sync, webhooks, connection health & re-auth (no stored credentials) | P2 |

## C. Budgeting & Spending

The daily-use core and the launch wedge — the habit loop that drives retention.

| Feature | What it does | Priority |
| --- | --- | --- |
| Category system | Default categories + custom, per household | P0 |
| Manage categories | Add, rename, recolor, reorder, delete; safe-delete reassigns transactions; core categories protected | P0 |
| Sub-categories | Nest custom sub-categories under a parent; roll up to parent in budgets & reports | P0 |
| Income tracking & sub-categories | Income (e.g. per-earner salary, bonus, investment) tracked as received vs. expected, not a spend cap; respects visibility | P1 |
| Tags / property grouping | Orthogonal labels (e.g. a rental property, side business) on income & expense transactions, separate from category | P2 |
| Recategorize & rules | Reassign categories; auto-rules for recurring merchants | P0 |
| Monthly budgets | Set budget per category; track spent vs. remaining | P0 |
| Amortized (sinking fund) budgets | Spread annual/periodic costs (insurance, property tax) evenly; virtual reserve accrues monthly, drawn down when the bill is paid. Monthly view shows amortized, yearly view shows true total | P1 |
| Spending dashboard | Household spending by category and time | P0 |
| Shared vs. own spending view | Toggle combined household vs. personal | P1 |
| Recurring & subscriptions | Detect recurring charges and upcoming bills | P1 |
| Budget rollover | Carry unspent/overspent into next period | P2 |

## D. AI Insights (differentiator)

The investment area. Turns enriched data into proactive, plain-language guidance — what sets the product apart. See the AI Features & Architecture doc for the full set, guardrails, and the agent/model design.

| Feature | What it does | Priority |
| --- | --- | --- |
| Spending anomaly alerts | Flag unusual charges or category spikes | P2 |
| Plain-language monthly summary | ‘Here’s how your month went’ narrative | P2 |
| Cash-flow & bill forecast | Predict end-of-month balance, shortfalls, upcoming bills | P2 |
| Budget coaching | Suggest budget adjustments from real behavior | P2 |
| Conversational agent (in-app chat) | Ask-your-finances Q&A in plain English, returns charts; in-app first, Telegram/WhatsApp follow-on | P3 |
| Savings opportunities & nudges | Surface duplicate subs, fees, cheaper patterns; opt-in nudges | P3 |
| Household intelligence | Per-member patterns, fair-split & shared-goal insights (visibility-aware) | P3 |
| AI platform: agent + tools + model layer | Backend agent, read-only visibility-aware tools, provider-abstraction (hosted→self-host), guardrails | P2 |

## E. Net Worth & Assets

Completes the 360° picture by adding the balance-sheet view alongside cash flow.

| Feature | What it does | Priority |
| --- | --- | --- |
| Household net worth | Assets minus liabilities, respecting visibility rules | P1 |
| Net worth over time | Trend chart of household net worth | P1 |
| Manual assets (property, etc.) | Add homes, vehicles, valuables | P2 |
| Liabilities & loan tracking | Track mortgages, loans, payoff progress | P2 |

## F. Goals & Planning

Forward-looking features that deepen engagement once the core view is trusted.

| Feature | What it does | Priority |
| --- | --- | --- |
| Shared savings goals | Create and track household goals | P2 |
| Goal progress automation | Tie goals to accounts; auto-track contributions | P2 |
| Scenario / what-if planning | Model changes to income, spending, savings | P3 |
| Retirement / long-term outlook | Project long-term trajectory | P3 |

## G. Investments

Brings portfolios into the holistic view for households with brokerage/retirement accounts.

| Feature | What it does | Priority |
| --- | --- | --- |
| Holdings aggregation | Pull positions from brokerage/retirement accounts | P2 |
| Performance & allocation | Returns and asset allocation view | P3 |
| Household investment rollup | Combined portfolio across members (per visibility) | P3 |

## H. Reports & Charts

A tiered model: curated defaults for everyone, plus a constrained custom builder for power users. Built on a standard charting library (e.g. Recharts/Chart.js) rather than a heavy BI tool — keeps the look native and cost low.

| Feature | What it does | Priority |
| --- | --- | --- |
| Default dashboards | Curated charts auto-populate once accounts are connected | P0 |
| Core default charts | Spending by category, spending over time, income vs. expenses, budget vs. actual | P0 |
| Interactive controls | Change date range, household vs. personal, account/category filters, chart type | P1 |
| Custom chart builder | Pick metric, dimension, chart type & filters; constrained for non-analysts | P1 |
| Save & pin charts | Save custom charts to a personal or shared dashboard | P1 |
| Visibility-aware charts | Charts include only data the viewer is permitted to see | P1 |
| Net worth & investment charts | Default charts for balance-sheet and portfolio views | P2 |
| Rental cash-flow report | Per-property income − expenses = net operating cash flow (monthly & YTD), grouped by property tag | P2 |

## I. Platform & Trust

Cross-cutting capabilities that earn and keep user trust — heightened given the Mint-shutdown context.

| Feature | What it does | Priority |
| --- | --- | --- |
| Secure login & encryption | Password auth, encryption in transit & at rest | P0 |
| Mandatory MFA | Required for all users; Google Authenticator (TOTP) + email at launch | P0 |
| Step-up for sensitive actions | Re-verify for invites, role/visibility changes, data export | P1 |
| Passkeys / biometric | Modern passwordless second factor | P2 |
| Privacy & data controls | Export and delete data; consent management | P0 |
| Notifications | Email/push for alerts, bills, insights | P1 |
| Web app (responsive) | Primary launch platform | P0 |
| Native mobile apps | iOS/Android for the daily check-in habit | P3 |
| Audit & access log | Visibility into who accessed shared data | P2 |

# 4. Phase Summary

Rolling the priorities up into release phases:

| Phase | Theme | Headline scope |
| --- | --- | --- |
| Phase 1 — MVP | Trusted shared view + budgeting | Household & invites, roles, aggregation, enrichment, categories, budgets, spending dashboard, security, web app |
| Phase 2 — Differentiate | AI insights + net worth | Anomaly alerts, monthly narrative, forecast, coaching, household net worth & trend, joint de-dup, notifications |
| Phase 3 — Expand | Planning, investments, mobile | Goals & scenarios, investment holdings & performance, native mobile, audit log |

## 4.1 Why this sequence

- Phase 1 ships the daily-use habit (budgeting/spending) on a trustworthy shared foundation — the minimum that retains users.

- Phase 2 spends our differentiation budget on AI insights, the chosen edge, once there is enough enriched data to power it.

- Phase 3 broadens the 360° view and moves the habit to mobile, where daily check-ins naturally live.

# 5. Next Steps

With features prioritized, the recommended next deliverables are:

- Core user flows and UX wireframes for the Phase 1 features (onboarding/invite, connect account, budgeting, spending dashboard).

- A phased roadmap with rough sequencing and dependencies.

- A Phase 1 product spec detailing the MVP scope above.

Two inputs would sharpen Phase 2: confirming the aggregator (for enrichment quality) and choosing which AI insight types to ship first.